Department of Sustainability & Environment Forest Audit Program Module 4 - Operational Planning Audit of VicForests ISBN 978-1-74287-785-3 July 2026

This Report for the Forest Audit Program Module 4 Operational Planning (“Report”) has been prepared in accordance with Part IXD of the Environmental Protection Act 1970. The report of Environmental Audit represents the Auditor’s opinion of the environmental condition of the audited coupes and its suitability for beneficial uses at the date it is signed.

This report:

- has been prepared by Andrew Roy and the audit team identified in Section 2.10 for the Department of Sustainability and Environment;

- may be used and relied on by the Department of Sustainability and Environment;

- may be used by and provided to EPA and the relevant planning authority for the purpose of meeting statutory obligations in accordance with the relevant sections of the Environment Protection Act 1970;

- may be provided to other third parties but such third parties’ use of or reliance on the Report is at their sole risk, as this Report must not be relied on by any person other than those listed in 1-3 above without the prior written consent of GHD; and

- may only be used for the purpose of assessing conformance under Module 4 Operational Planning between 1 July 2010 – 30 June 2011.

GHD and its servants, employees and officers (including the Auditor) otherwise expressly disclaim responsibility to any person other than the Department of Sustainability and Environment arising from or in connection with this Report.

To the maximum extent permitted by law, all implied warranties and conditions in relation to the services provided by GHD and the Report are excluded unless they are expressly stated to apply in this Report.

The services undertaken by the Auditor, his team and GHD in connection with preparing this Report:

- Were undertaken in accordance with current profession practice and by reference to relevant environmental regulatory authority and industry standards in accordance with section 53V of the Environment Protection Act 1970.

- The opinions, conclusions and any recommendations in this Report are based on assumptions made by the Auditor, his team and GHD when undertaking services and preparing the Report (“Assumptions”), as specified throughout this Report.

- GHD and the Auditor expressly disclaim responsibility for any error in, or omission from, this Report arising from or in connection with any of the Assumptions being incorrect.

- Subject to the paragraphs in this section of the Report, the opinions, conclusions and any recommendations in this Report are based on conditions encountered and information reviewed at the time of preparation of this Report and are relevant until such times as the site conditions or relevant legislations changes, at which time, GHD expressly disclaims responsibility for any error in, or omission from, this Report arising from or in connection with those opinions, conclusions and any recommendations.”

The Auditor and GHD have prepared this Report on the basis of information provided by the Department of Sustainability and Environment, which the Auditor and GHD have not independently verified or checked (“Unverified Information”) beyond the agreed scope of work.

Executive summary

The Department of Sustainability and Environment (DSE) commissioned GHD to undertake an audit under DSE’s Forest Audit Program 2011/2012 to assess conformance against control points (Module 4 Operational Planning) related to the development of coupe planning documentation (Forest Coupe Plans) such as legislative requirements and regulations and industry guidelines and the effectiveness of these processes for coupes established during the 2010/11 harvesting season.

Module 4 outlines that a Forest Coupe Plan is to be prepared in accordance with the Code, and also be consistent with provisions and prescriptions contained in the relevant Forest Management Plan and other regulatory documents and guidelines.  However, specific Forest Coupe Planning compliance elements contained in the Code and other regulatory documents are included in the separate Module 5 Harvesting and Closure audits.  Therefore, the Module 4 audit focusses on examining the processes used to prepare a Forest Coupe Plan.  It contains no specific compliance elements, but instead measures conformance against control points derived from regulatory documents and industry guidelines as outlined in the workbook.  Therefore conformance in a Module 4 audit has been defined as ‘Conformance’ or ‘Area for improvement’ for each control point.

The scope for the environmental audit was completed in accordance with the environmental auditor guidelines issued by the Environment Protection Authority (EPA) for the preparation of an environmental audit in relation to the risk of any possible harm or detriment to the environment.  The audit scope and method was also developed to meet the specific requirements of the Department of Sustainability and Environment’s Forest Audit Program.

Table 1 provides a summary of the audit information in accordance with EPA publication 1147.

Table 1	Summary of Audit Information

| Auditor | Mr Andrew Roy |
| --- | --- |
| Auditor term of appointment | 17 October 2006 to 19 January 2013 |
| Name of person requesting audit | Lee Miezis, Executive Director Forests and Parks, Department of Sustainability and Environment (DSE) |
| Relationship to premises/location | DSE (Forest and Parks Division) is responsible for the regulation of commercial timber harvesting activities conducted in Victoria’s State Forests. This Operational Planning Audit is part of the Forest Audit Program developed by DSE. |
| Date of request | 17/08/2011 |
| Proposed completion date of the audit | 30/11/2012 |
| Reason for Audit | An audit under the Department of Sustainability and Environment Forest Audit Program 2011/2012 to assess processes undertaken in the development of coupe planning documentation (Forest Coupe Plans) such as legislative and regulatory requirements and the effectiveness of these processes for coupes established during the 2010/11 harvesting season. |
| Description of activity to be audited | The systems and processes used by VicForests in developing Forest Coupe Plans (FCP), and an assessment of their effectiveness. |
| EPA Region | State wide |
| Site/premises name | 38 forest coupes across six FMAs |
| - Building/complex sub-unit No. | N/A |
| - Street/Lot – Lower No. | N/A |
| - Street/Lot – Upper No. | N/A |
| - Street Name | N/A |
| - Street type (road, court, etc.) | N/A |
| - Street suffix (North, South etc.) | N/A |
| - Suburb | N/A |
| - Postcode | N/A |
| GIS Coordinate of Site centroid - Longitude / Northing (GDA94) - Latitude / Easting (GDA94) | N/A |
|  | N/A |
| Proposed members of support team Auditor | Vanessa McKenzie, Auditor Assistant Alan Cole, Principal Forester |

## Audit Conclusions

The audit assessed thirty eight Forest Coupe Plans managed by VicForests.  These were located in the Central, Central Gippsland, Dandenong, East Gippsland, North East, and Tambo Forest Management Areas of Victoria.  A high standard of conformance was achieved across most conformance element groups. A high level of conformance was achieved in the elements of internal and external auditing.

A number of individual examples of good practice were identified during the audit process, these included:

- An active programme of external and internal auditing.

- Regular document review.

- A strong mapping capability.

Four areas for improvement were identified from the twenty control points.  One of the twenty control points was not assessed as it was outside the scope of a desktop audit.

The audit control point that was outside the scope of a desktop audit was:

4A-10 	Is field measurement and monitoring required for determination of coupe values? How do you know that the data is complete, representative, accurate and precise?

While a total of four areas for improvement were identified, these mainly related to poor documentation or inadequate management control measures in the development of forest coupe plans.  For a detailed account of these control points see Section 4.2 of this report.

In summary, areas for improvement were identified for the following control points:

4A-9	How are relevant coupe values (environmental, social etc), hazards and risks identified? What procedures are in place to ensure that these coupe values are recorded and tracked throughout the planning process and ultimately recorded on the FCP? Is the process accurate and effective? Are the methods defensible?

4A-13	Historic and archaeological values identified in planning process using a robust methodology? Have appropriate controls been proposed?

4A-14	Has the requirements for consultation and Cultural Heritage Management Plans been considered?

4A-18	Is there evidence of the precautionary principle having been applied to protect biodiversity values in the planning process?

## Recommendations

This report has incorporated a number of recommendations for improvement where it was considered by the auditor that the Forest Coupe Plan preparation and implementation could be improved.  These are:

- Recommendation 1:  VicForests review the method of preparation of the FCP to achieve a document that can be electronically reproduced in its final and approved form adds value to the role of the target audience and clearly communicates necessary controls and information.

- Recommendation 2:  All prints of the VicForests FCP generated by CIS default to a “draft” watermark, and that it is a selection option for a “final” to be produced.

- Recommendation 3:  VicForests review the document VicForests Instructions Coupe Planning 2010 on the basis of the findings of this audit and incorporate into this document clear directions on levels of authority and the requirements to approve a FCP.

- Recommendation 4:  All amendments to the FCP be included in an amendment section within the FCP, and require approval at a district manager level or equivalent.

- Recommendation 5:  FCP amendments be removed from the role of the Coupe Diary, and that the Coupe Diary be recognised as a quality assurance document, not a planning document.

- Recommendation 6:  Approval sign off be located at the conclusion of the document to ensure the approver is accountable for the content and quality of the entire document.

- Recommendation 7:  FCPs contain a distribution list identifying the Licensee, harvesting contractor and neighbours by name.

- Recommendation 8:   VicForests review Table 9.1 of the VicForests Instructions Coupe Planning Feb 2010, V 3.9 to sequence the production of mapping prior to documentation review and approval.

- Recommendation 9: VicForests reviews its commitments to identify and map habitat trees in CIS and FCPs to ensure conformance with those commitments.

- Recommendation 10:  FCPs present the recommended maximum distance between cross drains based on the General Slope and Soil Erosion Hazard.

- Recommendation 11:  VicForests remove from the FCP information on soil surveys not directly relevant to the operation of timber harvesting.

- Recommendation 12:  Archaeological assets of indigenous and non-indigenous heritage be reported separately in the CIS and the FCP.

- Recommendation 13:  The FCP not be finalised until the results of all AAV and other checks can be reported in the FCP.

- Recommendation 14:  The historic and archaeological values reported in the FCP are described in detail and control measures articulated.

- Recommendation 15:  All historic and archaeological values reported in the FCP be identified in the Context map.

- Recommendation 16:  The FCP disclose when a value of cultural heritage has been identified if there is any requirement for consultation or a cultural heritage management plan and if such a requirement exists that the process is complete.

- Recommendation 17:  Biodiversity values that are reported in the FCP are described in detail and control measures articulated.

- Recommendation 18:  It is recommended that in coupes containing multiple biodiversity values a process is implemented that demonstrates how the precautionary principle is applied.

Table of contents

Executive summary 	i

1.	Introduction	1

1.1	Background	1

1.2	Forest Coupe Plans	1

1.3	Coupe Information System	1

1.4	Scope of this report	2

1.5	Site description	3

2.	Audit scope	4

2.1	Scope of the audit	4

2.2	The objectives of the audit	4

2.3	The activities and components of the activities to be considered	5

2.4	The segment of the environment to be audited	5

2.5	The elements of the environment to be considered	5

2.6	Beneficial uses of the segment	6

2.7	Exclusions from the scope of works	6

2.8	Relevant audit control points	7

2.9	Auditor team and their roles	7

3.	Audit approach	8

3.1	Project inception meeting	8

3.2	Information gathering	8

3.3	Health and safety	8

3.4	Selection of coupes to be audited	8

3.5	Sourcing of relevant information and evidence	8

3.6	Audit desk-based assessment	9

3.7	Environmental impact assessment	9

3.8	DSE stakeholder consultation	9

3.9	Environmental audit report	9

4.	Audit findings	10

4.1	Operational planning: summary of conformance	10

4.2	Detailed audit findings	11

5.	Audit implementation and workbook 4A: planning processes	21

6.	Conclusions and recommendations	22

6.1	Audit conclusions	22

Table index

Table 1	Summary of Audit Information	i

Table 2	Detail on the Appointment of the Auditor and Site Background	2

Table 3	Number of selected coupes per FMA	3

Table 4	Summary of conformance findings for Operational Planning audit control points	11

Appendices

Appendix A  FAP Module 1 Overview

Appendix B  FAP Module 2 Audit Process

Appendix C  FAP Module 4 Operational Planning

# Introduction

## Background

The Department of Sustainability and Environment (DSE) is the regulator of timber harvesting operations on public land in Victoria.  Timber harvesting operations and associated activities conducted in State forest must be undertaken in accordance with the Sustainable Forests (Timber) Act 2004.  This Act is the overarching legislative document for management of commercial harvesting in Victoria, and includes requirements that these operations comply with the Code of Practice for Timber Production 2007 (the Code).  The Code is the key regulatory instrument applicable to commercial timber harvesting in Victoria, and is developed under the Conservation, Forests and Lands Act 1987.  The Management Procedures for Timber Harvesting, Roading and Regeneration in Victoria’s State Forests 2009 (the Management Procedures) provide additional guidance to DSE and VicForests in meeting requirements of the Code, as well as specify environmental and operational requirements additional to the Code.

In accordance with the Conservation, Forests and Lands Act 1987 and the Code, the State forests in Victoria are divided into Forest Management Areas (FMAs).  For each FMA, a Forest Management Plan (FMP) has been prepared by DSE.  The FMAs are either managed by DSE/DPI or VicForests.

### VicForests

In 2004 the Victorian Government introduced a framework for timber allocation to VicForests.  Developed and managed by DSE, the Allocation Order to VicForests (Allocation Order (AO)) outlines the areas available for timber harvesting and allocated to VicForests for the purpose of harvest over a 15 year period.  VicForests develops a Timber Release Plan (TRP) in accordance with the Sustainable Forests (Timber) Act 2004, and is to be consistent with the relevant FMP, the AO, and the Code.  TRPs detail the location, nature and approximate timing of the timber harvesting by VicForests, including the location of associated access roads.

Responsibility for Allocation Order and Timber Release Plan approval transferred to DPI on 23 December 2011.

## Forest Coupe Plans

A separate Forest Coupe Plan (FCP) is prepared for each commercial timber harvesting operation undertaken in State Forests, as identified in relevant WUPs or TRPs.  Forest Coupe Plans specify operational requirements and utilise a range of reconnaissance information to inform content.  This includes mapping and marking boundaries for specific measures taken to establish exclusion zones in proposed forest coupes to protect environmental or cultural values.

It is the system and processes used by VicForests in developing FCPs, and an assessment of their effectiveness, that is the focus of this audit.

## Coupe Information System

At the time of this audit, the Coupe Information System (CIS) was being decommissioned and replaced by VicForests.

## Scope of this report

DSE has commissioned GHD to undertake an audit under the DSE Forest Audit Program 2011/12 to check conformance (Module 4 Operational Planning) with the development of coupe planning documentation (Forest Coupe Plans) for the 2010-11 harvesting season.

Table 2 below summarises the appointment details of the auditor.

Table 2	Detail on the Appointment of the Auditor and Site Background

| Auditor | Mr Andrew Roy |
| --- | --- |
| Auditor term of appointment | 17 October 2006 to 19 January 2013 |
| Name of person requesting audit | Lee Miezis, Executive Director Forests and Parks, Department of Sustainability and Environment (DSE) |
| Relationship to premises/location | DSE (Forest and Parks Division) is responsible for the regulation and management of commercial timber harvesting activities conducted in Victoria’s State Forests. This Operational Planning Audit is part of the Forest Audit Program developed by DSE. |
| Date of request | 17/08/2011 |
| Proposed completion date of the audit | 30/11/2012 |
| Reason for Audit | An audit under the Department of Sustainability and Environment Forest Audit Program 2011/2012 to assess processes undertaken in the development of coupe planning documentation (Forest Coupe Plans) such as legislative and regulatory requirements and the effectiveness of these processes for coupes established during the 2010/11 harvesting season. |
| Description of activity to be audited | The system and processes used by VicForests in developing Forest Coupe Plans (FCP), and an assessment of their effectiveness. |
| EPA Region | State wide |
| Site/premises name | 38 forest coupes across six FMAs |
| - Building/complex sub-unit No. | N/A |
| - Street/Lot – Lower No. | N/A |
| - Street/Lot – Upper No. | N/A |
| - Street Name | N/A |
| - Street type (road, court, etc.) | N/A |
| - Street suffix (North, South etc.) | N/A |
| - Suburb | N/A |
| - Postcode | N/A |
| GIS Coordinate of Site centroid - Longitude / Northing (GDA94) - Latitude / Easting (GDA94) | N/A |
|  | N/A |
| Proposed members of support team Auditor | Vanessa McKenzie, Auditor Assistant Alan Cole, Principal Forester Melinda Mylek, Forester |

## Site description

The areas to be targeted in this VicForests audit include coupes established in the following FMAs:

  - Central (98 coupes established during 2010/11)

  - Central Gippsland (50 coupes established during 2010/11)

  - Dandenong (16 coupes established during 2010/11)

  - East Gippsland (107 coupes established during 2010/11)

  - North East (2 coupes established during 2010/11)

  - Tambo (28 coupes established during 2010/11)

Assessment under this audit was required at a desktop strategic level. In order to achieve a strategic desktop level audit, GHD defined the target FMA’s and coupes for review as set out in Table 3 below.

Table 3	Number of selected coupes per FMA

| FMA | Number of Selected Coupes |
| --- | --- |
| Central | 10% or 10 Coupes (to be randomly selected) |
| Central Gippsland | 5 Coupes (to be randomly selected) |
| Dandenong | 5 Coupes (to be randomly selected) |
| East Gippsland | 10% or 11 Coupes (to be randomly selected) |
| North East | All Coupes (2) |
| Tambo | 5 Coupes (to be randomly selected) |

The Forest Audit Program Environmental Impact Assessment (EIA) tool is not designed to assess the extent, duration or context of planning breaches addressed in coupe planning.  Therefore no EIAs were made in this report.

A total of six FMA’s were audited, one Workbook 4A was completed for each FMA, and individual coupes were used as reference to verify conformance with the audit control points.

# Audit scope

## Scope of the audit

The scope for the environmental audit was completed in accordance with the environmental auditor guidelines issued by the Environment Protection Authority (EPA) for the preparation of an environmental audit in relation to the risk of any possible harm or detriment to the environment (EPA Publication 952.2, August 2007).  Definition of the scope of the environmental audit is an important step in the process for undertaking a Statutory Environmental Audit conducted in accordance with Part IXD of the Environment Protection Act 1970.

EPA Publication 952 “Environmental Auditor Guidelines for the Preparation of Environmental Audit Reports on Risk to the Environment” (EPA Publication 952) provides guidance to environmental auditors undertaking an environmental audit pursuant to section 53V of then Environment Protection Act 1970.  The auditor has referred to the information contained in this guideline to address the requirements for the scope of the audit.

This audit was undertaken in accordance with the scope specified in the two procedural modules of the FAP: Module 1 Overview (Appendix A) and Module 2 Audit Process (Appendix B).  The scope of the audit is outlined in FAP Module 4 for auditing of Operational Planning for selected coupes within the nine FMAs.  This module has been developed to provide the necessary information and tools to carry out an audit of harvest planning activities, procedures and processes that enable the preparation of Forest Coupe Plans.

Module 4 outlines that a Forest Coupe Plan is to be prepared in accordance with the Code, and also be consistent with provisions and prescriptions contained in the relevant Forest Management Plan and other regulatory documents and guidelines.  However, specific Forest Coupe Planning compliance elements contained in the Code and other regulatory documents are included in the separate Module 5 Harvesting and Closure audits.  Therefore, the Module 4 audit focusses on examining the processes used to prepare a Forest Coupe Plan.  It contains no specific mandatory compliance elements, but instead measures conformance against control points derived from regulatory documents and industry guidelines as outlined in the workbook.  Therefore conformance in a Module 4 audit has been defined as ‘Conformance’ or ‘Area for improvement’ for each control point.

The FAP Module 4 Operational Planning and the associated workbook are attached in Appendix C.  The workbook defines the ‘Audit Control points’ for which conformance was measured. The audit makes recommendations for the control points that the auditor believes require improvement.

## The objectives of the audit

The objective of the audit was to assess whether the processes undertaken in the development of coupe planning documentation considered relevant legislative and policy requirements and industry guidelines, and the effectiveness of these processes.

## The activities and components of the activities to be considered

FAP Module 1 Overview, FAP Module 2 Audit Process, and FAP Module 4 Operational Planning describe the key audit scope of work as follows:

- A pre-audit meeting with DSE to review and provide comment on the audit plan and discuss any issues raised by the auditee or stakeholders.

- Selection of the 38 audit coupes from the six FMAs.

- A desk-based assessment to review of key audit control points within the Module 4 Operational Planning workbooks.  This included a review of legislative requirements, management prescriptions and procedures relating to the planning activities.  Complete a workbook for each of the six FMA areas nominated by DSE.

- Collection of further information through a range of interviews with VicForest’s managerial and technical staff.

- Preparation of a draft report consistent with the requirements of EPA Publication No 952.2 (2007) Environmental Auditor Guidelines for Preparation of Environmental Audit Reports on Risk to the Environment.

- Review and provide feedback on matters of fact in the draft audit report by the auditee prior to finalisation of the draft report to make sure all relevant information has been reviewed.

- Preparation and submission of the final audit report.

The outcomes of the audit have involved:

- Development of an audit plan that specified the coupes to be audited and the scheduling of audits.

- Completion of the audit as outlined in the approved plan.

- Development of a draft report.

- Development of a full audit report detailing findings after consultation with DSE.

The audit was restricted to these considerations, and did not consider other activities conducted at the premise or associated with any other land-based operations at the site.

## The segment of the environment to be audited

The geographical extent of the segment of the environment to which the activity may pose a risk is the area within the 38 coupes selected within the six FMAs for coupes established during the 2010/11 harvesting season.

## The elements of the environment to be considered

The elements of the environment (as defined in the Environment Protection Act 1970, as set out in FAP Module 1) considered in undertaking the audit are:

- Land

- Surface water

- Groundwater

- Vegetation

- Aesthetics

- Wildlife

- Climate

- Fish

## Beneficial uses of the segment

The actual and potential beneficial uses of the segment of the environment need to be identified before any risk of possible harm or detriment to them can be assessed.

The beneficial uses to be protected for certain segments of the environment are declared in State environment protection policies (SEPP).

In the case of this audit, the following beneficial uses are considered broadly relevant to the FAP (as set out in FAP Module 1 Overview):

- Life, health and wellbeing of humans.

- Life, health and wellbeing of other forms of life, including the protection of ecosystems and biodiversity.

- Local amenity and aesthetic enjoyment.

## Exclusions from the scope of works

Section 2.2.1 of FAP Module 1 Overview describes the elements that are defined as being beyond the scope of the FAP.  These are:

- Compliance with rules, regulations or guidelines that relate to Occupational Health and Safety (OH&S) matters.

- Timber harvesting practices undertaken in plantations or on non-State forest.

- Roading activities conducted in State forests that are not associated with timber production.

- Silvicultural practices conducted in State forests that are not associated with commercial timber production (i.e. fire recovery silviculture and ecological thinning).

- Land use decisions and associated “forest policy”.

- The plantation management planning processes, this exclusion does not relate to the assessment of compliance against relevant prescriptions contained in such planning documents (e.g. those relating to forest operational planning, roading, harvesting and regeneration practices).

- Assessing methods used in the development of the Allocation Order.

- Practices associated with production and collection of domestic forest produce (including firewood) on all land tenures.

- Recreational activities undertaken in State forests.

- Livestock grazing activities undertaken in State forests.

- Apiary activities undertaken in State forests.

- Fire suppression and management practices undertaken in State forests, with the noted exception of post-harvest burning undertaken in State forests.

## Relevant audit control points

The audit control points seek to ensure that the objectives of the audit are met, and have been derived from the FAP Module 4 Operational Planning and associated workbook:

- Workbook 4A:  Planning and Processes.

As stated in Section 2 of FAP Module 4 Operational Planning, there are no specific compliance elements applying to this module, rather the focus of the audit is on examining the processes used to prepare the Forest Coupe Plans (FCPs).

During the audit process, the following was considered:

- Is there a process in place to ensure that issues identified during the development of WUPs and TRPs are recognised throughout the coupe planning procedure and ultimately represented in Forest Coupe Plans?

- Is this process documented and implemented?

- Is a documented process in place for the approval of Forest Coupe Plans, and is this process followed?

## Auditor team and their roles

The audit was led by:

- Andrew Roy - EPA appointed Environmental Auditor (Natural Resources), GHD.

The auditor support team was:

- Vanessa McKenzie – Auditor Assistant, GHD

- Alan Cole – Forestry Consultant

The specific roles of each of the audit team members within the scope of the current audit are described below.  Detailed information on the roles and responsibilities of the auditor and audit team, to be followed during this audit, is available in Section 2.4 of FAP Module 2 Audit Process.

Andrew Roy

- Andrew was the Lead Auditor for the Forest Audits.

- He oversaw the audit process, including liaison with DSE and stakeholders, and was responsible for the development of the audit plan and preparing the audit report.

Vanessa McKenzie

- Vanessa provided support to the audit team, including preparation for the audit and project management.

Alan Cole

- Alan was the specialist forester on the audit and was responsible for the audit components of the Operational Planning of the Forest Coupe Plans.

# Audit approach

The audit approach was developed based on information of the key audit steps and deliverables set out in Modules 1, 2 and 4 of the Forest Audit Program Toolbox.

## Project inception meeting

The auditor (Andrew Roy) and team members Vanessa McKenzie and Alan Cole met with DSE and VicForest staff at the commencement of the project to confirm the audit scope, identify information needs and key audit contacts, and to confirm and agree timing for key deliverables.

## Information gathering

GHD obtained all available data from DSE and VicForests.  After the project inception meeting, information requests were issued to DSE and VicForests.  Where relevant, additional information requests were made to DSE and VicForests prior to holding the audit interviews.  After the interviews, a final information request was made to DSE and VicForests.

## Health and safety

GHD set out to comply with DSE occupational health and safety (OHS) standards and was familiar with DSE OHS policy and procedures.

Under GHD’s procedures a safety plan was not required as field work was not conducted for this audit.

## Selection of coupes to be audited

Section 4 of FAP Module 2 Audit Process describes the method for target selection, with Section 4.2.2 Target selection for Module 4 being most relevant to this audit.

As discussed in Section 1.5 above, assessment under this audit was required at a desktop strategic level. In order to achieve a strategic desktop level audit, GHD has defined the target FMA’s and coupes for review as set out in Table 3 above.

A Master Coupe List for the selected FMA’s was supplied by DSE in August 2011.  This information was used to randomly select (using the RANDBETWEEN function in excel) the appropriate number of coupes to be audited within each FMA.  The exception was the North East FMA which had a small number of harvested coupes, as such all were included in the current audit.

## Sourcing of relevant information and evidence

During the audit process, information was collected through interviews and the examination of reports and other documents.  Information gathered through interviews was verified by acquiring supporting information from independent sources where possible, such as observations, records and results of existing activities or measurements.

Areas for improvement when compared against the specified audit control points were recorded.  In some incidences insufficient information was provided.  If a sub-sample of evidence was provided, it resulted in a conformance.  If it was insufficient to show evidence of the process in question, it resulted in an ’Area for improvement’.

One of the twenty control points was not assessed as it was outside the scope of a desktop audit.  This is explained in more detail in Section 4.2.10.

## Audit desk-based assessment

The desk-based assessment involved a review of the key audit control points within the Module 4 Operational Planning workbook.  This included a review of legislative requirements, management prescriptions and industry guidelines relating to the planning activities.  An electronic workbook was developed and completed for each selected Forest Coupe Plan (FCP).

The procedures for the desk-based assessment included:

- A conformance review of legislative requirements and relevant policies and procedures relating to the conduct of operational planning activities as they relate to conformance elements.

- Review of coupe plans and other documentation for each of the audited coupes.

- Interviews with VicForests operational planning staff.

## Environmental impact assessment

The Environmental Impact Assessment Tool does not relate to the FAP Module 4 Operational Planning.

## DSE stakeholder consultation

No liaison or consultation with stakeholders is required for the FAP Module 4 Operational Planning.

## Environmental audit report

The audit findings and this draft report are consistent with the requirements of Environment Protection Act 1970 and EPA Publication No 952.2 (2007) Environmental Auditor Guidelines for Preparation of Environmental Audit Reports on Risk to the Environment.

This draft report documents positive and negative findings, and all areas for improvement that were detected.

Areas for improvement were reviewed by the auditee prior to finalisation of the draft report to make sure all relevant information has been reviewed.

Evidence has been used to support audit findings in the audit report.

Audit conclusions capture the nature and extent of any harm, or risk of possible harm, to beneficial uses of any segment of the environment, consistent with the Environment Protection Act, 1970.

Following issue of the draft report, GHD’s Lead Auditor met with DSE to discuss the draft audit report consistent with Module 2.

Following this meeting, a final audit report was prepared consistent with the requirements set out in Module 2.

# Audit findings

## Operational planning: summary of conformance

Forest Coupe Plans (FCPs) were assessed as being prepared for all operations audited and they fulfilled many of the requirements of the audit control points developed for Workbook 4A Planning Processes. The audit workbook addressed control points relating to the embedding of regulatory conditions, including those outlined in the Allocation Order into the FCP and the Code of Practice for Timber Production 2007.

The Workbook 4A Planning Processes was used for this audit. This workbook contained five process components and twenty process control points. This audit was the first audit to be conducted under the DSE Forest Audit Program in Operational Planning using this workbook.

The audit found that the VicForests FCP is based on the same Coupe Information System (CIS) system and has common origins to the DSE FCP. The FCP is compiled from six to seven parts (the last part being the coupe diary), with the majority of the content populated by the CIS. Input by locally based staff with detailed knowledge of the sample coupes can be entered via the CIS. Further evidence of input by locally based staff was also in the form of handwritten notations on coupe maps. The FCP is typically fifteen pages in size but does not contain an index to locate document content. Page numbers are allocated to sections; not across the entire document. Locating content within the document therefore cannot be done by reference to an index and document page.

Much of the content of the FCP is CIS generated references to standard procedures or confirmation that a hazard or value is not present. It is the auditor’s opinion that in its current form the FCP is of limited value to the role of operational staff. When the FCP identifies that a hazard or value is present the document rarely clearly describes the required control measures to protect the identified values. The FCP instead references other documents or standard procedures, contrary with the instruction VicForests Instructions Coupe Planning Feb 2010, V 3.9 (VicForest Instructions).

As a consequence operational staff such as a “tree faller” cannot read the FCP and gain a clear description of the required control measures needed to protect an identified asset of significance.

The FCPs appear to lack version control. It was not readily apparent during the audit if all the sections of the FCPs provided were copies of the final approved FCP or incomplete CIS generated versions of that document. It was confirmed during the final interview with VicForest staff that the documents supplied to the auditor were not the “final” FCPs, but rather a copy of the FCP developed to handover to operational staff, and lacked the final input of those staff.

VicForests does not appear to maintain electronic versions of a final, complete and approved FCP. This is the current industry practice as it enables copies of the document to be electronically supplied to contractors, contractor staff and stakeholders. It appears that reproductions of the final approved FCP can only be sourced by photocopying file records maintained in district offices.

Whilst the quality of the information presented in the FCP was acceptable, the document does not focus on the needs of the target audience, it is difficult to read and does not clearly articulate the values and issues of the coupe and the necessary control measures.

Recommendation 1:  VicForests review the method of preparation of the FCP to achieve a document that can be electronically reproduced in its final and approved form to add value to the role of the target audience and clearly communicate necessary controls and information.

Table 4 summarises the conformance findings for the VicForests Operational Planning against the Audit control points.

Table 4	Summary of conformance findings for Operational Planning audit control points

| Conformance Level | Operational Planning |
| --- | --- |
| Conformance | 15 |
| Not Applicable | 1 |
| Area for improvement | 4 |

## Detailed audit findings

This section specifically covers the audit findings relating to conformance with the individual control points and is provided to document details of the audit findings.

Process component 1

A process is in place to ensure a proposed Forest Coupe Plan (FCP) complies with all relevant legislation, including the Allocation Order, Codes of Practice and current approved TRP in the harvesting and selling of timber resources.

### 4A-1 Process control point

Does a process exist to ensure the organisation appropriately prepares/modifies, reviews and endorses a FCP?

Audit Findings: Conformance

The VicForests Instruction Coupe Planning (Coupe Marking and Forest Coupe Plan Preparation February 2010) provides a process for the organisation to prepare and review the FCP.

Based on the evidence provided, the auditor allocated a conformance to this criterion.

However, a weakness noted during the audit of the FCP development process is version control. The document is made up of seven separate parts (refer Table 1 of the VicForests Instructions); five of those parts or sections are generated by the CIS. Anyone who has access to CIS can reproduce individual sections of the FCP.  Whilst a draft water mark is available, unless this is selected sections of the FCP can only be distinguished from the “reviewed and signed” document by print date. It is not clear if the sections of the FCP presented for audit are pre-approval copies, copies of the “approved” version or post “approval” versions, as the date of the FCP distribution may not be known and the status of the reproduction is not declared.

Recommendation 2: VicForests FCP generated by CIS default to a “draft” watermark and that a selection option “final” be required.

### 4A-2 Process control point

Is the process an accredited management system?  Is the accreditation current?

Audit Findings: Conformance

VicForests forest management system has accreditation under Forestry Management System AS 4708: 2007, Certificate No: FMS 20003 valid until 8 February 2013.

### 4A-3 Process control point

Is there a manual, procedure or guidance describing the process?

Audit Findings: Conformance

A series of documents is available to provide procedures and guidance to the operational planning. These documents include but are not limited to the Code of Practice for timber production 2007, Timber Release Plans (TRP’s), Regional Forest Management Plans, Management Procedures for timber harvesting, roading and regeneration in Victoria’s State Forests 2009 and the VicForests Instructions and VicForests Instructions Coupe File Management.

### 4A-4 Process control point

Who has responsibility and authority for preparing/modifying the FCP?

Are adequate organisational resources allocated to the task (financial, personnel)?

Are appropriate and competent resources available/involved in the preparation of FCPs?

Are procedures in place to ensure that competent person(s) are involved in the FCP development/modification process?

Audit Findings: Conformance

Based on the evidence provided, the auditor allocated a conformance to this criterion.  However, it should be noted that as it was a desk-based assessment it was outside the scope of this audit to determine “if adequate organisational resources are available or if appropriate and competent resources are involved in the preparation of FCP’s”.

Variations, amendments or additional instructions to standard operational procedures are documented in Section 2 of the FCP. As this is a CIS generated section of the FCP only variations to standard procedures agreed prior to the preparation of the final FCP are captured in this section. Variations, amendments or additional instructions required after the finalisation and review of the FCP are not documented in the main text of the FCP.

Amendments to the FCP after implementation are documented in the Coupe Diary. According to VicForest Instructions the Coupe Diary is a formal part of the FCP (part 8 of Table 1 VicForest Instructions), yet it is a physically separate document.

The purpose of the coupe diary is to log events and discussions that impact on the harvest operation; to that extent it serves a quality assurance purpose by demonstrating considerations and actions such as the cessation of work due to wet weather.

VicForests also use this document in a planning function, by recording amendments to the FCP in the Coupe Diary. Amendments documented in the Coupe Diary must be made by a VicForests Forest Officer, but they do not require review or approval. This procedure does not ensure that competent persons are involved in the modification process of FCPs. It also serves to undermine the relevance of the FCP. A more robust industry practice is for an amendment section to be included in the main text of the FCP, with a requirement that amendments be approved at district manager level. The role of the Coupe Diaries should be seen as separate and distinct from the FCP.

Recommendation 3:  VicForests review the document VicForests Instructions Coupe Planning 2010 on the basis of the findings of this audit and incorporate into this document clear directions on levels of authority and the requirements to approve a FCP.

Recommendation 4: All amendments to the FCP be included in an amendment section within the FCP, requiring approval at a district manager level or equivalent.

Recommendation 5: FCP amendments be removed from the role of the Coupe Diary, and that the Coupe Diary be recognised as a quality assurance document and not a planning document.

### 4A-5 Process control point

Do those personnel preparing or modifying a FCP have access to experts in relevant fields (i.e. forestry, Aboriginal cultural heritage, ecology etc)?

Audit Findings: Conformance

Evidence was provided to the auditor to confirm that VicForests has access to experts in relevant fields such as forestry, Aboriginal cultural heritage and ecology. VicForests frequently rely on consultation with DSE at a FCP development stage. It was noted that a high level of consultation with experts in their fields also occurs during the TRP process prior to the preparation of FCPs.

### 4A-6 Process control point

Is there a formal document control system? What procedures are in place to ensure FCP documentation has been approved and distribution controlled.

Audit Findings: Conformance

VicForests have developed a number of procedures and instructions to ensure FCPs have been adequately developed and reviewed including but not limited to "VicForests Instructions Coupe Planning Feb 2010, V 3.9", "Coupe File Management" and the Coupe Planning Checklist.

Table 9.1 “Summary of Key Steps” in the VicForests Instructions outlines all the necessary steps required to develop and complete the FCP.

On the basis of the examples provided of executed FCPs the auditor has considered that VicForests is conformant with this control point.

We do however note the following observations:

- There is no clear requirement in the VicForest Instructions for the FCP document to be “approved” by a supervisor prior to distribution; the approval requirement is a peer review.

- Page numbers are allocated to Sections and not across the entire document; this makes it difficult to confirm if the plan contains all the necessary pages.

- The FCP author and reviewer sign off is located on Page 1 of 3 in Section 4, and not at the conclusion of the document. As a consequence it is not clear if the entire document has been reviewed or just the first three sections.

- The summary of key steps lists peer review before the production of coupe maps, these maps are a critical part of the FCP, and potentially not reviewed.

- The document is time consuming and difficult to read, it is more of a check list than a plan. It is deficient in management guidelines as it continually refers the reader to other documents or procedures (see 4A-9 below).

- The VicForest Instructions outline a process to distribute the FCP to the licensee, adjoining landowners and general public and does describe where the coupe plan is to be available, however the document does not contain a distribution list identifying the individuals who will receive the document by name.

Recommendation 6: Approval sign off be located at the conclusion of the document to ensure the approver is accountable for the content and quality of the entire document.

Recommendation 7: FCPs contain a distribution list identifying the Licensee, harvesting contractor and neighbours by name.

### 4A-7 Process control point

Is there a change management procedure? How are FCP issues included in the analysis of proposed changes?

Audit Findings: Conformance

VicForests have change management procedures at a number of levels. During the development of the FCP the CIS can be updated following the initial coupe reconnaissance, following reconnaissance information confirmation, and following the contractor inspection. Coupe specific issues and risks can be referred to the VicForests Aspects and Impacts Register. Following the commencement of harvesting changes are managed via the coupe diary.

The VicForest Instructions are reviewed on a regular basis, with the last review documented as having taken place on 10 February 2010.

The organisation also conducts internal and external auditing of their management procedures.

### 4A-8 Process control point

What tools are used to determine coupe boundaries, coupe area, roading requirements?  Are they accurate and effective?

Audit Findings: Conformance

The VicForests Instructions give clear guidelines as to what tools are available to create FCP mapping (CIS mapping and ArcView) and what features must be included. The effective deployment of these tools enables accurate and effective determination of coupe boundaries, areas, landings and roading requirements.

Generally the mapping provided for the audit was of a very high standard and complied with many of the requirements of the instructions. Many of the FCP maps however failed to disclose the location of log extraction routes, log landings and dumps and designated stream crossings. During the interview stage of the audit it was disclosed that not all the maps provided to the auditor were “final” and did not have the input from operational staff. The auditor was advised that this detail would normally be provided by the Harvesting Forester at a district level following the FCP being handed over from planning to operational staff. This approach to the finalisation of coupe mapping is in breach of the VicForest Instructions. Following the interview examples of selected FCP mapping was provided demonstrating hand notations of coupe internal roading and landing locations.  In the auditor’s opinion, it would be preferable to have electronic versions of final FCP mapping available as a more accurate record of coupe boundaries, coupe area and roading requirements.

VicForest Instructions state that coupe marking and confirmation of reconnaissance is Step 2, and coupe inspection with the contractor (where roading, landing locations and designated crossings would be expected to be confirmed) is Step 3. If this procedure was followed finalised mapping should be available at the FCP review stage.

The auditor also noted that the production of coupe mapping is currently sequenced as Step 11 following the signing of the peer-review (Step 10). The auditor questions this sequencing as the coupe mapping is a fundamental component of the FCP and yet it potentially may not be reviewed or approved.

Recommendation 8: VicForests review Table 9.1 of the VicForests Instructions Coupe Planning Feb 2010, V 3.9 to sequence the production of mapping prior to documentation review and approval.

### 4A-9 Process control point

How are relevant coupe values (environmental, social etc), hazards and risks identified? What procedures are in place to ensure that these coupe values are recorded and tracked throughout the planning process and ultimately recorded on the FCP? Is the process accurate and effective? Are the methods defensible?

Audit Findings: Area for improvement

Whilst procedures are in place to identify relevant coupe values, such as the coupe reconnaissance and CIS downloads, the process does not appear to be effectively transposed into the FCP. The FCPs sampled demonstrated some ineffective identification of relevant coupe values and a potential failure to communicate these values to operational staff.

Specifically a number of FCPs state that habitat location will be shown on a coupe map including individual trees inside the harvested area and yet the Operational Maps fail to do this.  Some of the ecological values were shown on subsequent maps supplied by the auditee.  It was noted that it was the post recce maps with the values, rather than the maps in the FCP.

One of the FCPs in the Central FMA lists potential Leadbeaters Possum habitat in the gross coupe area and yet this value is not shown on the Context map.  The reference map and the Forest Management Zone map were supplied.  These did display some Leadbeaters Possum information; however the legend for the maps did not directly correspond with the information displayed.

This FCP states that “Prescriptions as per Table 3.2 pp21 Forest Management Plan Central Highlands will be applied”. This statement is in breach of the VicForest Instructions which state:

“When producing the coupe plan no additional documents (e.g. Forest Management Plans, Management Procedures) should be referenced. Contractors are only supplied with the Utilisation Procedures, and if any other documents are to be referenced they need to be supplied as part of the coupe plan.”

It was concluded that, while procedures are in place to ensure that these coupe values are recorded and tracked throughout the planning process and ultimately recorded on the FCP, the process does not appear to be transposed into the FCP, and therefore, this process control point is considered an area for improvement.

Recommendation 9: It is recommended that VicForests reviews the commitments made for the identification and mapping of habitat trees in CIS and FCPs to ensure conformance with those commitments.

### 4A-10 Process control point

Is field measurement and monitoring required for determination of coupe values? How do you know that the data is complete, representative, accurate and precise?

Audit Findings: Outside the scope of a desktop audit

Complete data records of field measurement and monitoring to determine coupe values may be available in the coupe files held at district offices, the scope of this audit however did not allow for visits to district offices to verify if this was the case.

### 4A-11 Process control point (Audit control point)

Are internal/external audits undertaken to assess performance of the process? What were the results?

Audit Findings: Conformance

Evidence was presented to verify that both internal and external auditing of VicForests management systems has taken place. A Sustainable Forest Management System (SFMS) Internal Audit Report was prepared in 2011 (Central Highlands and East Gippsland SFMS), resulting in CAIR no's 1415 to 1432. An AFS Surveillance Audit was undertaken on the 16 March 2011 (Central Highlands), no non-conformances were recorded during this audit.

### 4A-12 Process control point

Soil erosion hazard or class is included in planning process? Maximum slope to be harvested is specified and assessed in planning?

Audit Findings: Conformance

Soil erosion hazard or class and slope features should normally be assessed during the coupe reconnaissance process and recorded in CIS.

The presentation of this soils data in the FCP is an example of the document not being tailored to its target audience. The main relevance of this data for the contractor is to establish the recommended maximum distance between cross drains for the rehabilitation of extraction tracks. To establish these distances the contractor must interpret what “Overall Soil Category” should be applied to the “Slope” as presented in the FCP and apply these interpretations to Schedule 1 of the VicForests Utilisation Procedures. This process will provide the contractor with a figure of how many metres apart the cross drains should be.

The FCP could present how many metres apart the cross drains should be without the need for the contractor to refer to two documents and make that calculation.

Recommendation 10: FCP presents the recommended maximum distance between cross drains based on the General Slope and Soil Erosion Hazard.

Recommendation 11: VicForests removes from the FCP information on soil surveys not directly relevant to the operation of timber harvesting.

### 4A-13 Process control point

Historic and archaeological values identified in planning process using a robust methodology? Have appropriate controls been proposed?

Audit Findings: Area for improvement

Seven of the FCPs presented to the auditor identified that a coupe may contain an historic and archaeological value and then stated that this value will be subject to an AAV check. The results of the check are not presented in the FCP. It would be expected that the results of such checks would be obtained prior to the finalisation of the FCP and the commencement of operations. The evidence of the AAV check was presented as a CIS print out, however the FCP does not disclose if the AAV check proceeded or not.  The Auditor was advised that the FCP cannot be finalised in the CIS without an AAV check, however this was not evident by reviewing the documentation provided.

It also became apparent to the auditor that the CIS download does not distinguish between historical and archaeological assets of indigenous and non-indigenous heritage. Given that the processes of investigation, verification and control are quite different it was considered that this distinction should be made in the FCP.

In one of the FCPs, an historic tramway was identified as being in the proximity of the coupe in the text of the FCP, but not shown on the Context map. In a different FCP, a mine was identified as being in the proximity of the coupe in the text and not shown on the Context map.  Both of these sites were noted to be beyond the scale of the map provided.  As they are mentioned in the FCP, it may also be useful to state the distance from the coupe for clarification.

An additional FCP identified a historic area, but the nature of the asset is not described nor is the asset mapped in context map, and yet the controls in the FCP refer to applying "current prescriptions". Referring to “current prescriptions” even if the asset identified is in breach of the VicForest Instructions, as the Utilisation Procedures do not contain any information on the management of historic and archaeological sites.

Another FCP identifies an historic area in Section 5; again the nature of this asset is not described in the FCP.  A CIS Management Issues report provided to the auditor identifies the “issue” as a walking track, but this is not disclosed in the FCP. The recommended control measure in the FCP is for a traffic management plan to be prepared, however the traffic management plan is not contained within the FCP as required by the VicForest Instructions.  The traffic management plan was subsequently provided with the associated map; however neither mentions the historical walking track.

Recommendation 12: Archaeological assets of indigenous and non-indigenous heritage be reported separately in the CIS and the FCP.

Recommendation 13: The FCP not be finalised until the results of all AAV and other checks can be reported in the FCP.

Recommendation 14: Historic and archaeological values reported in the FCP are described in detail and control measures articulated.

Recommendation 15: All historic and archaeological values reported in the FCP be identified in the Context map.

### 4A-14 Process control point

Has the requirements for consultation and Cultural Heritage Management Plans been considered?

Audit Findings: Area for improvement

The stakeholder communication process is outlined in Section 8.4 of the VicForests Instructions. However when a value of cultural heritage has been identified, the FCP does not disclose if there is any requirement for consultation or the preparation of a cultural heritage management plan. The FCP also does not identify if those processes have taken place.

As discussed in 4A-13 above, a number of FCPs presented had incomplete AAV Checks, even if they were recorded in the CIS, therefore the need and status of consultation and cultural heritage management was unknown.

Recommendation 16: The FCP disclose when a value of cultural heritage has been identified if there is any requirement for consultation or a cultural heritage management plan and if such a requirement exists that the process is complete.

### 4A-15 Process control point

Any special exclusion zones or harvesting modification as specified in the TRP approval is planned for in FCPs?

Audit Findings: Conformance

No specific exclusion zones are specified in the TRP document, unlike the DSE Wood Utilisation Plans (WUP's) which do specify site values. Exclusion zones are identified and considered in the development of the TRP by reference to the Forest Management Zone layers.

### 4A-16 Process control point

Seasonal closures/ restrictions considered in planning?

Audit Findings: Conformance

All FCPs with the exception of one coupe identified the seasonal harvesting details.

Process component 2

Outline directive/requirement from legal or other obligation Forest management planning must comply with measures specified in relevant Flora and Fauna Guarantee Action Statements and Flora and Fauna Guarantee Orders.

### 4A-17 Process control point

Is there evidence that the planning process complies with relevant Action Statements and Regulatory Orders?

Audit Findings: Conformance

The auditor was satisfied that the planning process largely complies with relevant Action Statements and Regulatory Orders. The following observations however were made:

- A number of FCPs identify that biodiversity assets are present and identify how the asset is to be managed, but declared that no field checks had taken place. This approach is in breach of the VicForest Instructions which prescribe field checking for the first three steps of the FCP preparation. One of the  FCPs identifies that rainforest is present within 500 m of the coupe, but states that field checks have not been conducted and that these will be conducted during the Operational Phase.

- In four of the FCPs biodiversity values are identified as occurring within a coupe but the FCP does not describe what species have been identified and states that no further action is required without providing an explanation as to why.

Process component 2

To facilitate the protection of biodiversity values, application of the precautionary principle to the conservation of biodiversity values, consistent with monitoring and research to improve understanding of the effects of forest management on forest ecology and conservation values; must be addressed when developing and reviewing plans.

### 4A-18 Process control point

Is there evidence of the precautionary principle having been applied to protect biodiversity values in the planning process?

Audit Findings: Area for improvement

The failure to conduct field checks of biodiversity values as outlined in 4A-17 was considered by the auditor to be an area for improvement in relation to the control point of applying a precautionary principle to protect biodiversity values in the planning process.

In the FCP of one coupe it was identified in the FCP that Leadbeater’s Possum habitat was present, and yet this feature was not mapped in the FCP. In two other FCPs unidentified values were reported in the text of the FCP and the mapping identified species and values; however it is not clear if the values alluded to in the FCP are the same values as shown on the mapping.

Another FCP lists a number of biodiversity assets but does not disclose which species they are. This FCP advises that the regional FMP states that field inspections should be conducted if the disturbance is in the "vicinity" of the record to determine protection measures. The FCP goes on to state that a record is 50 m away therefore no further action is required.

It is understood that VicForests have recently initiated a programme of Pre Harvest Fauna Surveys; no evidence of these surveys was presented for the sample coupes. Pre Harvest Fauna surveys would be highly desirable on coupes identified as containing multiple biodiversity values.

Recommendation 17: It is recommended that biodiversity values reported in the FCP are described in detail and control measures articulated.

Recommendation 18:  It is recommended that in coupes containing multiple biodiversity values a process is implemented that demonstrates how the precautionary principle is applied.

Process component 3

To facilitate the protection of biodiversity values, consideration of the advice of relevant experts and relevant research in conservation biology and flora and fauna management at all stages of planning and operations must be addressed when developing and reviewing plans.

### 4A-19 Process control point

Relevant experts have been consulted.

Audit Findings: Conformance

Evidence was provided to the auditor to confirm that VicForests has access to experts in relevant fields such as forestry, Aboriginal cultural heritage and ecology, and undertook regular consultation with DSE at the FCP development stage. It was also noted that a high level of consultation with experts in their fields takes place during the TRP development.

Process component 4

To facilitate the protection of biodiversity values, use of wildlife corridors, comprising appropriate widths of retained forest, to facilitate animal movement between patches of forest of varying ages and stages of development, and contributing to a linked system of reserves must be addressed when developing and reviewing plans.

### 4A-20 Process control point

Protection measures for biodiversity values have been provided.

Audit Findings: Conformance

VicForests advised they consider that the application of Special Protection and Special Management Zones; following the requirements of the Code of Practice for timber production 2007; and the application of buffers in the development of the TRP, effectively ensures that protection measures for biodiversity values have been provided.. The auditor accepts this position.

# Audit implementation and workbook 4A: planning processes

It became clear during the audit that VicForests do not have the ability to readily reproduce electronic versions of completed and approved FCPs. The intended scope of this audit was that it would be conducted as a desktop study with documentation provided to the auditor for review. Under the current documentation processes a more effective audit approach would be for the auditor to visit selected forest management area offices to witness file copies of FCPs and supporting documentation.

# Conclusions and recommendations

## Audit conclusions

The audit objective was to assess whether the processes undertaken in the development of coupe planning documentation (Forest Coupe Plans) are compliant with legislative and regulatory requirements, and the effectiveness of these processes for the coupes established during the 2010/11 harvesting season.  This audit was the first of its type utilising the audit control points developed for Workbook 4A Planning Processes.

The audit assessed thirty eight Forest Coupe Plans managed by VicForests.  These were located in the Central, Central Gippsland, Dandenong, East Gippsland, North East, and Tambo Forest Management Areas of Victoria.  A high standard of conformance was achieved across most element groups. A high level of conformance was achieved in the elements of internal and external auditing.

A number of individual examples of good practice were identified during the audit process, these included:

- An active programme of external and internal auditing.

- Regular document review.

- A strong mapping capability.

Four areas for improvement were identified from the twenty control points.  One of the twenty control points could not be assessed due to insufficient evidence provided to make a determination of conformance.

The audit control points that could not be assessed was:

- 4A-10 	Is field measurement and monitoring required for determination of coupe values? How do you know that the data is complete, representative, accurate and precise?

While a total of four areas for improvement were identified, these mainly related to poor documentation or inadequate management control measures in the development of forest coupe plans.  For a detailed account of these control points see Section 4.2 of this report.

In summary, the areas for improvement were identified in the following control points:

- 4A-9	How are relevant coupe values (environmental, social etc), hazards and risks identified? What procedures are in place to ensure that these coupe values are recorded and tracked throughout the planning process and ultimately recorded on the FCP? Is the process accurate and effective? Are the methods defensible?

- 4A-13	Historic and archaeological values identified in planning process using a robust methodology? Have appropriate controls been proposed?

- 4A-14	Has the requirements for consultation and Cultural Heritage Management Plans been considered?

- 4A-18	Is there evidence of the precautionary principle having been applied to protect biodiversity values in the planning process?

### Risks to beneficial uses

The audit did not identify any imminent environmental hazards or unacceptable risk to the beneficial uses relevant to this audit, being:

- Life, health and wellbeing of humans.

- Life, health and wellbeing of other forms of life, including the protection of ecosystems and biodiversity.

- Local amenity and aesthetic enjoyment.

### Recommendations

This report has incorporated a number of recommendations for improvement where it was considered by the auditor that the Forest Coupe Plan preparation and implementation could be improved.  These are:

- Recommendation 1:  VicForests review the method of preparation of the FCP to achieve a document that can be electronically reproduced in its final and approved form adds value to the role of the target audience and clearly communicates necessary controls and information.

- Recommendation 2:  All prints of the VicForests FCP generated by CIS default to a “draft” watermark, and that it is a selection option for a “final” to be produced.

- Recommendation 3:  VicForests review the document VicForests Instructions Coupe Planning 2010 on the basis of the findings of this audit and incorporate into this document clear directions on levels of authority and the requirements to approve a FCP.

- Recommendation 4:  All amendments to the FCP be included in an amendment section within the FCP, and require approval at a district manager level or equivalent.

- Recommendation 5:  FCP amendments be removed from the role of the Coupe Diary, and that the Coupe Diary be recognised as a quality assurance document, not a planning document.

- Recommendation 6:  Approval sign off be located at the conclusion of the document to ensure the approver is accountable for the content and quality of the entire document.

- Recommendation 7:  FCPs contain a distribution list identifying the Licensee, harvesting contractor and neighbours by name.

- Recommendation 8:   VicForests review Table 9.1 of the VicForests Instructions Coupe Planning Feb 2010, V 3.9 to sequence the production of mapping prior to documentation review and approval.

- Recommendation 9: VicForests reviews its commitments to identify and map habitat trees in CIS and FCPs to ensure conformance with those commitments.

- Recommendation 10:  FCPs present the recommended maximum distance between cross drains based on the General Slope and Soil Erosion Hazard.

- Recommendation 11:  VicForests remove from the FCP information on soil surveys not directly relevant to the operation of timber harvesting.

- Recommendation 12:  Archaeological assets of indigenous and non-indigenous heritage be reported separately in the CIS and the FCP.

- Recommendation 13:  The FCP not be finalised until the results of all AAV and other checks can be reported in the FCP.

- Recommendation 14:  The historic and archaeological values reported in the FCP are described in detail and control measures articulated.

- Recommendation 15:  All historic and archaeological values reported in the FCP be identified in the Context map.

- Recommendation 16:  The FCP disclose when a value of cultural heritage has been identified if there is any requirement for consultation or a cultural heritage management plan and if such a requirement exists that the process is complete.

- Recommendation 17:  Biodiversity values that are reported in the FCP are described in detail and control measures articulated.

- Recommendation 18:  It is recommended that in coupes containing multiple biodiversity values a process is implemented that demonstrates how the precautionary principle is applied.

Appendices

- FAP Module 1 Overview

- FAP Module 2 Audit Process

- FAP Module 4 Operational Planning

GHD 180 Lonsdale Street Melbourne, Victoria 3000 T: (03) 8687 8000 F: (03) 8687 8111 E: melmail@ghd.com.au © GHD 2013 This document is and shall remain the property of GHD. The document may only be used for the purpose for which it was commissioned and in accordance with the Terms of Engagement for the commission. Unauthorised use of this document in any form whatsoever is prohibited. /tmp/in/input.doc Document Status Rev No.; Author; Reviewer; Approved for Issue. Name; Signature; Name; Signature; Date. 0; V McKenzie; A Roy; A Roy; 26/2/13.

www.ghd.com